Praxis MVP Architecture Plan

Mastra Agents, SQLite Audit DB, x402 Payments, Base Sepolia Smart Contracts, and 3-Developer Execution Plan

# 1. MVP Definition

Praxis is an agent payment firewall that lets AI agents spend money only when the action is policy-compliant, budget-safe, cryptographically auditable, and anchored to blockchain evidence.

The MVP demonstrates one complete autonomous procurement payment flow:

User gives a procurement instruction.

Mastra parses intent and evaluates a vendor quote.

Deterministic budget and policy guards approve or block the action.

A Proof-of-Reasoning object is generated and hashed.

A payment intent is validated by the payment firewall.

The system handles an HTTP 402 payment challenge using x402 or mock fallback.

A Base Sepolia smart contract anchors the proof/payment record.

The dashboard shows the full audit trail, receipt, and blockchain links.

# 2. Updated High-Level Architecture

Enterprise User
  -> Next.js Dashboard
  -> Next.js API Routes
  -> SQLite + Prisma Audit Database
  -> Mastra Purchase Workflow
      -> Procurement Agent
      -> Vendor Quote Tool
      -> Budget Guard
      -> Policy Guard
      -> Proof-of-Reasoning Builder
      -> Payment Intent Builder
  -> Payment Firewall
  -> x402 Client / Mock Payment Executor
  -> Wallet Signer
  -> Base Sepolia
      -> Optional USDC/x402 settlement transaction
      -> PraxisPaymentRegistry smart contract proof anchor
  -> Dashboard Receipt + Proof Viewer + Basescan Links

# 3. Core MVP Components

| Component | Purpose | Owner |
| --- | --- | --- |
| Next.js Dashboard | User prompt, timeline, proof viewer, payment receipt, blockchain links. | Dev 3 |
| Next.js API Layer | Starts runs, returns run state, exposes vendor mock endpoints. | Dev 2 |
| SQLite + Prisma DB | Persistent audit trail for runs, events, proof, payments, and chain anchors. | Dev 2 |
| Mastra Workflow | Deterministic orchestration of the procurement/payment flow. | Dev 1 |
| Mastra Agents | Intent parsing, quote explanation, proof summary. | Dev 1 |
| Policy/Budget Guards | Deterministic safety checks before payment. | Dev 1 |
| Payment Firewall | Final pre-signing security gate. | Dev 2 |
| x402 Integration | Handles HTTP 402 challenge and payment authorization. | Dev 2 |
| Smart Contract Registry | Anchors proofHash and payment metadata on Base Sepolia. | Dev 2 |

# 4. Database Architecture

Use SQLite + Prisma for the hackathon MVP. The database is required for a credible audit trail and demo replay.

The DB stores:

Run status and prompt.

Parsed purchase intent.

Vendor quote.

Budget and policy guard results.

Proof-of-Reasoning object and proof hash.

Payment intent.

Payment receipt.

Protected vendor data.

Blockchain anchor details.

Timeline events.

## 4.1 Minimal Prisma Schema

generator client {
  provider = "prisma-client-js"
}

datasource db {
  provider = "sqlite"
  url      = env("DATABASE_URL")
}

model Run {
  id              String   @id @default(cuid())
  status          String
  prompt          String

  intentJson      Json?
  quoteJson       Json?
  budgetJson      Json?
  policyJson      Json?
  proofJson       Json?
  proofHash       String?
  paymentJson     Json?
  receiptJson     Json?
  protectedJson   Json?
  chainAnchorJson Json?

  createdAt       DateTime @default(now())
  updatedAt       DateTime @updatedAt

  events          RunEvent[]
}

model RunEvent {
  id        String   @id @default(cuid())
  runId     String
  type      String
  label     String
  status    String
  payload   Json?
  createdAt DateTime @default(now())

  run       Run      @relation(fields: [runId], references: [id], onDelete: Cascade)

  @@index([runId])
  @@index([type])
}

# 5. Mastra Workflow Architecture

Mastra should coordinate the safe payment flow, but the LLM must never directly authorize payment.

purchaseWorkflow
  -> parseIntent
  -> fetchVendorQuote
  -> evaluateQuote
  -> budgetGuard
  -> policyGuard
  -> buildProofOfReasoning
  -> hashProof
  -> createPaymentIntent
  -> paymentFirewall
  -> executePayment
  -> anchorPaymentOnChain
  -> returnReceipt

## 5.1 Important Security Principle

LLM proposes. Workflow structures. Guards validate. Firewall approves. Wallet signs. Blockchain anchors.

# 6. Blockchain and Smart Contract Architecture

The original plan mentioned blockchain settlement, but the MVP should include a concrete smart-contract layer. For the hackathon, use a lightweight audit registry contract on Base Sepolia instead of a complex escrow-first design.

## 6.1 Network

Primary test network: Base Sepolia.

CAIP-2 network ID for x402: eip155:84532.

Explorer: https://sepolia.basescan.org.

Payment asset: testnet USDC or mock USDC depending on availability.

Do not use mainnet funds during the hackathon.

## 6.2 MVP Smart Contract: PraxisPaymentRegistry

Purpose: anchor each autonomous payment decision on-chain by emitting and storing the Proof-of-Reasoning hash and payment metadata. This proves that a payment was linked to a specific approved reasoning trace.

The contract should not attempt to implement the full deferred escrow protocol in the first MVP. Keep it reliable and demo-friendly.

## 6.3 Contract Responsibilities

Record runId, proofHash, payer, payee, token, amount, and timestamp.

Prevent duplicate proofHash anchoring.

Emit a PraxisPaymentRecorded event for the dashboard to display.

Allow backend to query whether a proofHash has already been anchored.

Optionally restrict recordPayment calls to an authorized backend signer.

## 6.4 Solidity Contract Sketch

// SPDX-License-Identifier: MIT
pragma solidity ^0.8.24;

contract PraxisPaymentRegistry {
    address public owner;

    struct PaymentRecord {
        string runId;
        bytes32 proofHash;
        address payer;
        address payee;
        address token;
        uint256 amount;
        uint256 timestamp;
    }

    mapping(bytes32 => PaymentRecord) public records;
    mapping(bytes32 => bool) public recorded;

    event PraxisPaymentRecorded(
        string indexed runId,
        bytes32 indexed proofHash,
        address indexed payee,
        address payer,
        address token,
        uint256 amount,
        uint256 timestamp
    );

    modifier onlyOwner() {
        require(msg.sender == owner, "NOT_OWNER");
        _;
    }

    constructor() {
        owner = msg.sender;
    }

    function recordPayment(
        string calldata runId,
        bytes32 proofHash,
        address payer,
        address payee,
        address token,
        uint256 amount
    ) external onlyOwner {
        require(proofHash != bytes32(0), "INVALID_PROOF");
        require(!recorded[proofHash], "ALREADY_RECORDED");
        require(payee != address(0), "INVALID_PAYEE");
        require(amount > 0, "INVALID_AMOUNT");

        records[proofHash] = PaymentRecord({
            runId: runId,
            proofHash: proofHash,
            payer: payer,
            payee: payee,
            token: token,
            amount: amount,
            timestamp: block.timestamp
        });

        recorded[proofHash] = true;

        emit PraxisPaymentRecorded(
            runId,
            proofHash,
            payee,
            payer,
            token,
            amount,
            block.timestamp
        );
    }
}

## 6.5 Optional Stretch Contract: PraxisDeferredEscrow

Only build this after the registry and full mock demo work. Deferred escrow is impressive but risky for a 24-hour hackathon.

deposit(token, amount): buyer deposits funds.

lockIntent(proofHash, payee, amount): reserves funds for a payment intent.

settle(proofHash): releases funds to payee after service delivery.

refund(proofHash): releases locked funds back to buyer if settlement fails.

batchSettle(proofHashes[]): stretch goal for gas optimization.

## 6.6 Blockchain Integration Flow

1. Mastra creates proofObject.
2. Backend canonicalizes proofObject and computes proofHash.
3. Payment firewall validates paymentIntent and proofHash.
4. Payment executor performs one of:
   A. Mock settlement.
   B. Real x402 payment on Base Sepolia.
5. Backend calls PraxisPaymentRegistry.recordPayment(...).
6. Contract emits PraxisPaymentRecorded event.
7. Backend stores chainAnchorJson in SQLite.
8. Dashboard shows:
   - proofHash
   - x402/payment tx hash if available
   - registry anchor tx hash
   - BaseScan links

## 6.7 Chain Anchor JSON Stored in DB

{
  "registryAddress": "0xPraxisRegistry",
  "anchorTxHash": "0xabc...",
  "chainId": 84532,
  "network": "base-sepolia",
  "proofHash": "0xproof...",
  "eventName": "PraxisPaymentRecorded",
  "anchoredAt": "2026-07-17T12:03:00Z"
}

# 7. x402 Payment Integration

The x402 layer handles the HTTP 402 payment challenge. Keep mock mode stable, then add real x402 mode if time permits.

| Mode | Behavior | Use Case |
| --- | --- | --- |
| mock | Mock 402, mock signature, mock receipt, real registry anchor if available. | Fallback and guaranteed demo. |
| hybrid | Real proof/hash/registry anchor, simulated x402 settlement. | Best default if x402 setup is unstable. |
| x402 | Real HTTP 402 challenge, x402 signature, facilitator settlement, registry anchor. | Best final demo if working. |

## 7.1 x402 Flow

Client requests /api/vendor/protected-data
  -> Vendor returns HTTP 402 Payment Required
  -> x402 client parses payment requirements
  -> Wallet signs EIP-3009 / x402 authorization
  -> Request is retried with payment signature
  -> Facilitator verifies and settles
  -> Vendor returns protected data
  -> Backend anchors proofHash in PraxisPaymentRegistry

# 8. API Routes

| Route | Purpose | Owner |
| --- | --- | --- |
| POST /api/purchase | Create run, start workflow, execute payment, return run. | Dev 2 |
| GET /api/runs/:runId | Return persisted run state from DB. | Dev 2 |
| POST /api/runs/:runId/approve | Resume HITL approval flow. | Dev 2 |
| GET /api/vendor/quote | Mock free vendor quote endpoint. | Dev 2 |
| GET /api/vendor/protected-data | x402/mocked paid resource endpoint. | Dev 2 |

# 9. Environment Variables

# App
NEXT_PUBLIC_APP_URL=http://localhost:3000
PAYMENT_MODE=mock
DATABASE_URL="file:./dev.db"

# LLM / Mastra
OPENAI_API_KEY=

# x402
FACILITATOR_URL=https://x402.org/facilitator
X402_NETWORK=eip155:84532

# Blockchain
BASE_SEPOLIA_RPC_URL=
BASE_SEPOLIA_CHAIN_ID=84532
AGENT_PRIVATE_KEY=
VENDOR_RECEIVER_ADDRESS=
USDC_TOKEN_ADDRESS=
PRAXIS_REGISTRY_ADDRESS=

# Optional Coinbase CDP
CDP_API_KEY_ID=
CDP_API_KEY_SECRET=
CDP_WALLET_SECRET=

# Policy
AGENT_MAX_PAYMENT_USDC=1
TENANT_DAILY_BUDGET_USD=100000

# 10. Updated 3-Developer Split

## 10.1 Dev 1: AI, Mastra, Guards, Proof

Build Mastra agents and workflow.

Create procurement intent parser.

Implement budget guard and policy guard.

Build Proof-of-Reasoning object.

Canonicalize and hash proof object.

Create payment intent passed to Dev 2.

Call run-store helpers but do not write raw Prisma queries.

Owns:
src/mastra/**
src/proof/**
src/policy/**
src/types/purchase.ts
src/types/proof.ts
src/types/run.ts

## 10.2 Dev 2: Backend, Database, Payments, Blockchain

Set up SQLite + Prisma.

Create run-store helpers.

Build API routes.

Build mock vendor quote and protected paid endpoint.

Implement payment firewall.

Implement mock payment executor.

Integrate x402 if time permits.

Write, deploy, and verify PraxisPaymentRegistry on Base Sepolia.

Integrate viem/ethers contract call from backend.

Store chainAnchorJson in DB.

Owns:
prisma/schema.prisma
src/db/prisma.ts
src/store/run-store.ts
app/api/**
src/payment/**
src/blockchain/**
contracts/PraxisPaymentRegistry.sol
src/types/payment.ts

## 10.3 Dev 3: Frontend and Demo UX

Build dashboard layout.

Build chat/prompt panel.

Build workflow timeline from DB events.

Build quote, policy, proof, payment, and chain anchor cards.

Show x402/payment transaction hash and registry anchor hash.

Show BaseScan links.

Build approval modal and demo fallback indicators.

Owns:
app/page.tsx
app/layout.tsx
app/globals.css
components/**

# 11. Updated Folder Structure

praxis-mvp/
  contracts/
    PraxisPaymentRegistry.sol
    PraxisDeferredEscrow.sol        # optional stretch

  prisma/
    schema.prisma

  app/
    api/
      purchase/route.ts
      runs/[runId]/route.ts
      runs/[runId]/approve/route.ts
      vendor/quote/route.ts
      vendor/protected-data/route.ts
    page.tsx
    layout.tsx
    globals.css

  components/
    chat-panel.tsx
    workflow-timeline.tsx
    vendor-quote-card.tsx
    policy-check-card.tsx
    proof-viewer.tsx
    payment-card.tsx
    chain-anchor-card.tsx
    demo-mode-badge.tsx
    approval-modal.tsx

  src/
    db/prisma.ts
    store/run-store.ts
    mastra/agents/**
    mastra/workflows/purchase-workflow.ts
    mastra/tools/**
    proof/**
    policy/**
    payment/payment-firewall.ts
    payment/mock-payment.ts
    payment/x402-client.ts
    payment/wallet.ts
    blockchain/registry-client.ts
    blockchain/deployments.ts
    types/**

# 12. 24-Hour Execution Plan

| Time | Dev 1 | Dev 2 | Dev 3 |
| --- | --- | --- | --- |
| 0-2h | Mastra setup, schemas, prompt parser. | Prisma setup, run store, contract scaffold. | Dashboard layout with mock data. |
| 2-6h | Budget/policy guards, proof builder. | API routes, mock vendor quote, compile/deploy registry. | Timeline, quote card, policy card. |
| 6-10h | Mastra workflow integration. | Payment firewall, mock payment, registry anchor call. | Connect UI to API, proof viewer. |
| 10-16h | HITL conditions, proof summaries. | Try x402/Base Sepolia integration, keep mock stable. | Payment card, chain anchor card, BaseScan links. |
| 16-20h | Edge cases: over budget, bad vendor. | Stabilize mock/hybrid/x402 modes. | Animations, approval modal, error states. |
| 20-24h | Bug fixes and pitch support. | Final deployment/fallback mode, seed DB demo run. | Demo polish, rehearse, backup screenshots/video. |

# 13. Success Criteria

User can run a procurement prompt from the dashboard.

Mastra produces structured intent and proof summary.

Budget and policy guards visibly pass or fail.

Proof-of-Reasoning object and proof hash are generated.

Payment firewall blocks invalid payment intents.

Mock/hybrid payment always works.

Real x402 payment works if testnet setup is stable.

PraxisPaymentRegistry anchors proofHash on Base Sepolia.

Dashboard displays payment receipt, proof hash, registry anchor transaction, and BaseScan links.

All run data persists in SQLite for replay/audit.

# 14. Final MVP Summary

The completed MVP is a Mastra-powered autonomous procurement agent with deterministic payment guardrails, persistent audit storage, x402-style payment handling, and Base Sepolia smart-contract proof anchoring. The system proves not only that agents can pay, but that they can pay safely, with policy enforcement and verifiable reasoning evidence.